# FoodHub — Business Requirements Document

NYC food-delivery aggregator platform · v1.0 · Engineering Plan input

| Project | FoodHub — NYC Food Delivery Aggregator Platform |
| --- | --- |
| Document | Business Requirements Document (BRD) |
| Version | 1.0 |
| Owner | Engineering Manager, FoodHub Product Team |
| Status | Draft — for Engineering Plan generation |
| Date | 2026-05-17 |

# 1. Project Overview

FoodHub is a food-aggregator platform that connects New York City customers with local restaurants and a managed network of delivery couriers through a single smartphone application and complementary web experience. The platform mediates the full order lifecycle: discovery, order placement, restaurant confirmation, courier assignment, real-time tracking, delivery, payment settlement and rating.

Analysis of historical order data (1,898 orders, 9 attributes) shows that current operations rely on offline coordination between restaurants and freelance couriers. This BRD defines the requirements for the first production release of the FoodHub platform.

# 2. Objectives

FoodHub must deliver the following measurable business and product objectives in its initial release:

- Capture at least 8% of the addressable NYC online food-delivery market within 12 months of launch, measured by completed orders per month.

- Increase repeat-order rate to 45% (orders placed by a customer with at least one prior order in the trailing 60 days) by month 9.

- Maintain median end-to-end delivery time (order placement → drop-off confirmation) at or below 38 minutes, including peak weekend windows.

- Achieve average customer rating ≥ 4.3 / 5 across both restaurant and delivery dimensions by month 6.

- Generate gross marketplace revenue of $14M in the first 12 months at a blended take-rate of 18–22%.

# 3. Functional Requirements

The following functional requirements describe what the FoodHub platform must do. Each requirement is uniquely identified (FR-N) and traceable to one or more business objectives.

| ID | Requirement | Priority |
| --- | --- | --- |
| FR-1 | The platform shall enable customers to browse restaurants by cuisine, price, ratings and delivery time, and place orders through a mobile and web application. | High |
| FR-2 | The platform shall provide restaurants with a partner portal to manage menus, accept or reject orders, update preparation times and adjust availability in real time. | High |
| FR-3 | The platform shall assign each confirmed order to the best-fit delivery person using proximity, vehicle type and current load, and notify them via the driver application. | High |
| FR-4 | The system shall provide real-time order tracking from pickup to drop-off, including ETA updates, route changes and proof-of-delivery capture in the customer app. | Medium |
| FR-5 | The platform shall calculate and disburse restaurant payouts (order value minus the FoodHub margin) and driver earnings on a configurable schedule, with itemised statements. | Medium |
| FR-6 | The application shall collect post-delivery ratings (1–5) and free-text reviews for both restaurants and delivery experience, and surface aggregate scores in browse results. | Medium |

# 4. Non-Functional Requirements

The following non-functional requirements describe quality attributes the platform shall satisfy. Each requirement is uniquely identified (NFR-N).

| ID | Requirement | Priority |
| --- | --- | --- |
| NFR-1 | The system shall sustain 500 orders per minute at peak (Friday/Saturday 6–9 pm) with order-placement p95 latency under 800 ms. | High |
| NFR-2 | The platform shall provide 99.9% monthly availability for order placement and tracking, with graceful degradation for non-critical features (ratings, browse history). | High |
| NFR-3 | All customer PII and payment data shall be encrypted in transit (TLS 1.2+) and at rest (AES-256), and the system shall be PCI-DSS SAQ-A and SOC 2 Type II compliant within 12 months of launch. | High |
| NFR-4 | The mobile applications (iOS and Android) shall maintain a crash-free session rate ≥ 99.5% and a cold-start time under 2.5 seconds on devices released within the last four years. | Medium |

# 5. Constraints

The engineering plan must respect the following constraints. They bound the solution space for architecture, scheduling and tech-stack decisions:

- Budget — total engineering build budget capped at $1.6M for the first 12 months, inclusive of infrastructure, third-party services (payments, mapping, SMS) and contractor spend.

- Timeline — first production launch in 6 months (24 weeks from kickoff), with a public beta in NYC by month 4. The launch date is fixed because it aligns to a marketing campaign already booked.

- Compliance — PCI-DSS SAQ-A scope for payment handling (use a tokenising payment provider; do not store raw PAN data), and full SOC 2 Type II audit within 12 months of launch.

- Team and technology — engineering team capped at 14 FTE across backend, mobile, web and SRE; core stack must remain on a single cloud provider (AWS preferred) for unified observability, IAM and procurement.

# 6. Stakeholders

- Engineering Manager (sponsor) — owns engineering delivery and approves the engineering plan.

- Product Manager — owns the customer- and restaurant-facing requirements and acceptance criteria.

- Head of Operations — owns courier onboarding, dispatching policy and SLA targets.

- Finance Lead — owns commission, payouts and revenue-recognition rules.

- Security & Compliance Officer — owns PCI/SOC 2 attestations and data-handling policies.

# 7. Success Metrics

- Monthly active customers (MAC), monthly completed orders, repeat-order rate (60-day window).

- p50 / p95 order placement latency, p50 / p95 end-to-end delivery time.

- Customer rating average, restaurant rating average, % orders below 3-star rating.

- Gross marketplace revenue, blended take-rate, contribution margin per order.

- Crash-free session rate, mean time to recovery (MTTR) for SEV-1 incidents.

# 8. Out of Scope (Release 1)

- Multi-city expansion — release 1 covers New York City boroughs only.

- Subscription products (e.g., FoodHub+) — deferred to release 2.

- Group ordering and corporate accounts — deferred to release 2.

- Native loyalty program with cashback — deferred; release 1 uses promo-code mechanism only.

# 9. Assumptions

- Payment processing is delegated to a single tokenising provider (Stripe or Adyen); FoodHub does not store raw card data.

- Mapping, geocoding and ETA prediction are sourced from Google Maps Platform with a pre-negotiated rate card.

- Courier population is sufficient to meet target dispatch density at launch; courier acquisition is owned by the Operations team and tracked outside this BRD.